INTERNATIONAL ELECTROTECHNICAL COMMISSION SCHEME

FOR CERTIFICATION TO STANDARDS RELATING TO EQUIPMENT FOR

USE IN EXPLOSIVE ATMOSPHERES (IECEx SCHEME)

Title:  Report from the Convenor of WG2 - Development of Technical Guidance Documents (TGDs)

To:  Members of the IECEx Management Committee, ExMC

## INTRODUCTION

This document is a report from Mr Philip Carpenter, Convenor of ExMC

WG2 Development of Technical Guidance Documents (TGDs) and is issued for consideration during the Denver Meeting.

Chris Agius

Chris Agius

IECEx Secretariat

| Address: SAI Global Building 286 Sussex Street Sydney NSW 2000 Australia | Contact Details: Tel: +61 2 8206 6940 Fax: +61 2 8206 6272 e-mail: chris.agius@iecex.com http://www.iecex.com |
| --- | --- |

IECEx ExMC WG 2: Technical Guidance Documents

Report from Philip Carpenter, WG 2 Convenor

1. Task

The task of WG2 is to review the Technical Guidance Documents used in the assessment of ExTLs and ExCBs in the light of the use of these documents over the past 11 years and to propose revisions where appropriate. It is also necessary to update the documents in line with the updating of the standards to which they relate.

2. Working Group Members

The following people are members of WG2:

Dave Adams, CSA; Jim Munro, Jim Munro Intl Compliance; Theo Pijpker, KEMA; Philip Carpenter, EEMUA; Ron Sinclair, Baseefa; Dr Thorsten Arnhold, Stahl; Jose David, Standards Australia; Michel Lhenry, ABB Entrelec; Kerry McManama, Underwriters Laboratories Inc: Ralph Wigg, E-x Solutions International Pty Ltd

3. Work Schedule

| August 2004 | Initial report to ExMC setting out proposed approach to the task (ExMC/208/R) |
| --- | --- |
| October 2004 | Proposal accepted by ExMC (ExMC/217A/RM: 6.2) |
| December 2004 | First draft of TGD Framework document |
| July 2005 | Collated WG 2 comments on draft Framework document |
| August 2005 | Report to ExMC with updated Framework proposal (ExMC/274/R) |
| October 2005 | Proposal accepted by ExMC, work tasks taken on by WG 2 members (ExMC/302/RM) |
| January 2006 | First draft TGD in new format produced for WG comment |
| June 2006 | Report to ExMC with current drafts of TGDs for ExTAG, Assessors and ExMC comment. |
| February 2007 | IEC 60079-28 Optical Radiation 1st Edition approved. |
| August 2007 | Report to ExMC with current drafts of TGDs for ExTAG, Assessors and ExMC comment. |

4. Current Position

Starting from the framework agreed at the 2005 ExMC meeting, the following TGDs have been drafted in the revised format:

| Standard | Doc.Ref. | Comments |
| --- | --- | --- |
| IEC 60079-0: 2004 General Requirements | IECEx TGD 60079-0 2004 (Section 1 - Personnel) V0.doc | Section 1, Personnel only. Sections 2 & 3 to be completed |
| IEC 60079-1: 2006 Ex d | IECEx TGD 60079-1 2006 V0.doc | All Sections. Revised introductory pages |
| IEC 60079-7: 2006 Ex e | IECEx TGD 60079-7 2006 V0.doc | All contained in Section 1 |
| IEC 60079-11: Ed.5 Ex i | IECEx TGD 60079-11 Ed-5 V0.doc | Different formats for each Section |
| IEC 60079-28: Optical radiation | IECEx TGD 60079-28 2007 V1.doc | Document placed on IECEx website in new format. |
| OD/005: 2003 Quality system requirements | IECEx TGD OD-005 2003 V0-1.doc | All Sections |

The drafts have been issued to WG 2 for review

- The document IEC 60079 Optical Radiation has been placed on the IEC Ex website for ExTAG, the IECEx Assessors and ExMC for their comments. This document could act as a template for the other draft TGDs.

- Draft IEC 60079 -11 Ex i has been trialed and found to be too long, shorter version being prepared for comment.

- The splitting of the TGD into the three sections – Personnel, Systems and Equipment – has provided the ability to adopt different approaches for each of the sections

6. Recommendations for further work

The following recommendations are made:

- The WG2 Convener, in consultation with the IECEx Secretariat be empowered to approve and issue new and revised TGDs as they are prepared following consultation among WG2 members.

- Each ExCB and ExTL is invited to nominate an expert in each topic for which there is a TGD so that they can provide an input to the drafting and maintenance process. Where an ExCB and ExTL are combined in one organisation, only one expert for each topic would be needed. Nominations to be sent to the IECEx Secretariat by 30 September 2007.

- WG 2 continue with its work with a plan to complete its work on the initial five TGDs by mid 2008.

- ExMC Members should decide upon which other TGDs are required and ask WG 2 to plan for their completion by mid 2009.

7. Thanks

I would like to thank the members of WG 2 who have managed to find the time in their busy schedules to undertake a great deal of work in the updating of the TGDs. I would also like to place on record our gratitude to Ian Clare for his work as convenor of WG2 in progressing the TGDs until my appointment as convenor in September 2006.

Philip Carpenter

17 August 2007